## Slide 1
CS-250 | SOFTWARE DEVELOPMENT LIFECYCLE
The Scrum-Agile Approach
Lessons Learned from the SNHU Travel Project
Ziyan Noorani · Southern New Hampshire University

## Slide 2
AGILE ROLES
Roles on a Scrum-Agile Team
Product Owner
Owns and prioritizes the product backlog and turns business goals into user stories.
Why it matters: Decides WHAT the team builds and why, maximizing product value.
Scrum Master
Facilitates the Scrum events, removes impediments, and coaches the team on Agile practices.
Why it matters: Protects the PROCESS so the team can deliver each sprint.
Development Team
The developers and testers who design, build, and verify the increment; cross-functional and self-organizing.
Why it matters: Turns stories into working, tested software.
Schwaber & Sutherland (2020); Lee & Chen (2023).

## Slide 3
AGILE PHASES
SDLC Phases in an Agile Approach
In Agile, the SDLC phases are not run once — they repeat inside every short sprint, so the product grows in working increments.
1
Plan
Pull and refine the highest-value backlog stories for the sprint.
2
Design
Shape a lightweight, just-enough design for the chosen stories.
3
Develop
Build the increment in small, testable pieces.
4
Test
Verify each story against its acceptance criteria.
5
Review & Release
Demo the increment, gather feedback, and adapt the backlog.
↻ Each sprint repeats the full cycle, so requirements, design, and testing are revisited continuously rather than locked in once.
Lee & Chen (2023); monday.com (2026).

## Slide 4
WATERFALL CONTRAST
The Waterfall Model — and How It Would Differ
Requirements
Design
Implementation
Testing
Deployment
Each phase must finish before the next begins; requirements are locked up front.
The Wellness Pivot Under Waterfall
Mid-project, SNHU Travel pivoted the booking tool to detox & wellness destinations.
In our Scrum approach, the Product Owner simply re-prioritized the backlog and the change fit into the next sprint.
Under waterfall, the change would arrive after requirements were frozen — forcing the team to reopen earlier phases and rework completed design and code at much higher cost.
monday.com (2026); Knack (2024).

## Slide 5
MAKING THE CHOICE
Choosing Waterfall or Agile
Favor Agile when…
Requirements are likely to change or aren’t fully known
The market moves fast and feedback matters early
The product is customer-facing and delivered in increments
The team is small, collaborative, and self-organizing
Favor Waterfall when…
Requirements are fixed, stable, and well understood
Scope and outcome are predictable from the start
Heavy up-front documentation or compliance is required
Change after planning is rare or costly to allow
From experience: SNHU Travel had changing requirements in a fast-moving market — which made the Scrum-Agile approach the better fit.
Knack (2024); PremierAgile (2024); monday.com (2026).

## Slide 6
References
Knack. (2024). Scrum vs. Waterfall: Complete guide and comparison. https://www.knack.com/blog/scrum-vs-waterfall/
Lee, W.-T., & Chen, C.-H. (2023). Agile software development and reuse approach with Scrum and software product line engineering. Electronics, 12(15), 3291. https://doi.org/10.3390/electronics12153291
monday.com. (2026). Agile vs. Waterfall vs. Scrum: The complete comparison guide for 2026. https://monday.com/blog/rnd/agile-vs-waterfall-vs-scrum/
PremierAgile. (2024). Pros and cons of Waterfall vs. Agile/Scrum project management in 2024. https://premieragile.com/pros-cons-waterfall-agile-scrum-project-management-2024/
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. https://scrumguides.org/
AI Acknowledgment: Anthropic’s Claude (Opus 4.8) was used to help organize and word these slides and format the sources; all content reflects my own CS-250 work, which I reviewed and edited. Anthropic. (2026). Claude (Opus 4.8) [Large language model]. https://claude.ai/